**SCHOOL MANAGEMENT SYSTEM**

**DURATION, TASKS AND CHARGES BREAKDOWN**

|  |  |  |
| --- | --- | --- |
| ***Tasks*** | **Period** | **Charge** |
| 1. *System Initialization* 2. *Configurations* 3. *Registration* 4. *Authentication* 5. *Website interface* | FROM: 15th September 2016 TO: 1st October 2016 | Kshs. 15,000/- To be paid in full on or before 20th September 2016 |
| 1. *Manage subjects* 2. *Manage tests* 3. *Manage students* 4. *Subject Allocation* | FROM: 4th October 2016  TO: 13th October 2016 | Kshs. 5,000/- To be paid in full on or before 8th October 2016 |
| 1. *Record fees* 2. *Add new fee item* 3. *Fee Arrears* 4. *Payments* 5. *Receipting Module* 6. *Ledgers* 7. *Trial Balances* | FROM: 17th October 2016  TO: 10th November 2016 | Kshs. 15,000/- To be paid in full on or before 7th November 2016 |
| 1. *My Space Tasks* 2. *Forgotten Passwords* 3. *Resetting Passwords* 4. *Changing Passwords* | FROM: 15th November 2016  TO: 25th November 2016 | Kshs. 3,000/- To be paid in full on or before 22nd November 2016 |
| 1. *SMS Manager* 2. *Email Manager* | FROM:1st December 2016  TO: 15th December 2016 | Kshs. 10,000/- To be paid in full on or before 12th December 2016 |
| 1. *Unit testing* 2. *Performance testing* 3. *Black box testing* 4. *White box testing* 5. *Usability testing* | FROM: 16th December 2016  TO: 21st December 2016 | Kshs. 5,000/- To be paid in full on or before 20th December 2016. |

<<<<<<Starting percentage 30% 0f 52000=15600/->>>>>>>>